|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Meeting minutes | | | | |
| Date | 17 Dec. 2020 | Time | 18:00-19:00 | |
| Place | DB C08 | Recorder | Hudie LIU | |
| Type of meeting | Formal Meeting | | | |
| Attendance | Hudie Liu, Yiyang Li, Haonan Chen, Rongjiang Yang, Xiaotian Xia | | | |
| Absent（reason） |  | | | |
| Late（reason） |  | | | |
| Meeting Agenda | | | | |
| 1. Previous work: 12/15,12/16 just finished the OSC coursework and ACE exam, so the last week did not do a lot work. Just took the wearable devices and debug the connection with the devices. Now the connection is successful and can receive the real-time heart rate and ECG.  2. Current process and issues:  The devices choices  The kinds of vital signs  3. Future week (month) plan: | | | | |
| Meeting minutes | | | | |
| 1. Show team mates and stakeholders our job have done.  * A simple app that can connect heart rate device and show real time heart rate  1. Allocate job  * Front end interface * Data invalidation things * Websites: watch and study what we might use * Xiaomi shouhuan things * Data 处理 algorithm, | | | | |
| To do Items | | | | |
| Task | | | | deadline |
|  | | | |  |
|  | | | |  |
|  | | | |  |
|  | | | |  |
|  | | | |  |
|  | | | |  |